WordPress → Supabase + Stripe

Database Migration Plan & Plugin Audit

Prepared from live DB export · May 26, 2026

# ⚠️  Important Discoveries (Read First)

The SQL export revealed several things that differ from our original spec assumptions. These need decisions before the migration script is written.

| 1 | There are 3 membership plans, not 2. The DB contains a third plan: "One On One Consultation Membership," which grants 1-year Recipe Library access as a bonus when a client purchases the Ayurvedic consultation package. This plan does not map cleanly to a recurring subscription tier. Needs a decision on how to handle it in Supabase. |
| --- | --- |
| 2 | The Annual Recipe subscription variation is trashed. Product 45779 ("Recipe Club Subscription – Annual") has post_status = 'trash'. No new annual Recipe subs can be purchased. However, the DB shows 492 active subscriptions with billing_period = 'year' – these are likely all Back to Forward Annual. Needs confirmation: are there any remaining active annual Recipe subscribers to migrate? |
| 3 | Teachable auto-enrollment plugin is active. "automatic-teachable-student-enrollment-for-woocommerce" is installed and active. This means WooCommerce purchases are triggering Teachable course enrollments. The mobile app migration plan has no equivalent — we need to know which products trigger Teachable enrollment and whether that pipeline must be preserved. |
| 4 | Some subscriptions have _requires_manual_renewal = true. At least a subset of shop_subscription records have this postmeta flag set. This means those subs are NOT auto-charged — they require manual action to renew. We need to understand how many subscriptions this affects and whether they have corresponding Stripe records before migrating them. |
| ✓ | Stripe Customer IDs and sub_ IDs ARE in the DB. The _stripe_customer_id postmeta key and _migrated_wcpay_subscription_id (containing Stripe sub_ IDs) are both present. This means a silent payment migration (no card re-entry) is achievable for the majority of subscribers. |

# 1. Live Subscription Snapshot

As of the export date (May 26, 2026):

| Metric | Count | Notes |
| --- | --- | --- |
| Active subscriptions (wc-active) | 474 | Primary migration target |
| Pending-cancel subscriptions | 26 | Access until period end; migrate but flag |
| On-hold subscriptions | 178 | Failed payments in retry; migrate with current status |
| Cancelled subscriptions | 562 | Historical — migrate for audit trail, no active access |
| Monthly billing period | 756 | Across all statuses |
| Annual billing period | 492 | Across all statuses |
| Stripe Customer IDs in DB | 8,368 | In postmeta (_stripe_customer_id) |
| Stripe sub_ IDs in DB | 334 | _migrated_wcpay_subscription_id key |

Note: 474 active + 26 pending-cancel = 500 subscribers with current access. Our previous assumption of 523 may have been a point-in-time figure.

# 2. Membership Plans (3, Not 2)

| Plan Name | WC Slug | Product Variations | Status |
| --- | --- | --- | --- |
| Recipe Library Membership | recipe-library-membership | Monthly (active) Annual (trashed) | Active — monthly only |
| Back to Forward Membership | back-to-forward-membership | Monthly + Annual (both active) + Spring Reset Bundle (draft) + Six Months in Rhythm | Active |
| One On One Consultation Membership | one-on-one-consultation-membership | Linked to product #446 (1:1 consultation package) | ⚠️ Needs decision |

Content access rules confirmed from DB:

- Recipe Library Membership → Recipe content only

- Back to Forward Membership → Recipes + Back to Forward content

- One On One Consultation Membership → 1-year Recipe Library access as a purchase bonus (not a standalone recurring subscription)

# 3. WordPress Tables → Supabase Schema Map

## 3a. What We Migrate (Active)

| WordPress Source | Supabase Target | Fields / Notes |
| --- | --- | --- |
| wp_users | auth.users (via Supabase Auth API) | email, display_name → user_metadata. Password not migrated — password reset email sent to all. |
| wp_users + wp_usermeta | profiles | ID → wp_user_id (nullable), email, display_name, user_registered → created_at |
| wp_posts (shop_subscription) + wp_postmeta | subscriptions | See field map in Section 3b below |
| wp_posts (wc_membership_plan) — 2 of 3 plans | subscription_tiers (seed data) | Recipe Library and Back to Forward plans → 2 static rows; Consultation plan needs separate handling |
| wp_usermeta (_stripe_customer_id) | subscriptions.stripe_customer_id | Present in postmeta on subscription records |
| wp_postmeta (_migrated_wcpay_subscription_id) | subscriptions.stripe_subscription_id | 334 sub_ IDs available for direct Stripe linking |
| wp_woocommerce_payment_tokens (pm_ tokens) | No Supabase table needed | pm_ tokens stay in Stripe; retrieved via Stripe API when needed by app |

## 3b. Subscription Postmeta Field Map

Each shop_subscription post in wp_posts has corresponding rows in wp_postmeta. These map to Supabase columns as follows:

| wp_postmeta key | Supabase subscriptions column | Notes |
| --- | --- | --- |
| _customer_user | user_id (via profiles lookup) | WP user ID → resolve to Supabase UUID |
| wp_posts.post_status | status | Map: wc-active→active, wc-on-hold→past_due, wc-pending-cancel→pending_cancel, wc-cancelled→cancelled |
| _billing_period + _billing_interval | billing_interval | 'year'/'month' from _billing_period; _billing_interval is typically 1 |
| _schedule_next_payment | current_period_end | ISO datetime → timestamptz; this is the renewal date to honor |
| _schedule_start | created_at (subscription start) | Original subscription start date |
| _stripe_customer_id (from order postmeta) | stripe_customer_id | Pull from the parent order postmeta if not on subscription directly |
| _migrated_wcpay_subscription_id | stripe_subscription_id | 334 records have this; remainder will need Stripe API lookup or NULL |
| wp_posts.ID (shop_subscription) | wp_subscription_id | Keep until fully cut over; useful for rollback |
| linked wc_membership_plan post_title | tier_id | Resolve plan name → subscription_tiers.id lookup |

## 3c. Tables We Do NOT Migrate

These tables are WordPress/WooCommerce operational data — their functions are either replaced by Stripe, Supabase, or are no longer needed:

| Table Group | Disposition |
| --- | --- |
| wp_wc_orders, wp_wc_order_*, wp_woocommerce_order_* | Order history: keep in WP for financial records; do not sync to Supabase unless needed for app |
| wp_woocommerce_sessions | WC cart sessions: obsolete after migration; not needed |
| wp_wcs_payment_retries, wp_wcs_health_check_* | WooCommerce Subscriptions retry logic: replaced by Stripe's built-in dunning |
| wp_woocommerce_payment_tokens | pm_ tokens: live in Stripe, not in Supabase |
| wp_woocommerce_gc_*, wp_woocommerce_gc_cards* | Gift cards: out of scope unless gift cards are used in the app |
| wp_actionscheduler_* | WC background job queue: replaced by Stripe webhooks + Supabase Edge Functions |
| wp_gf_*, wp_nf3_* | Gravity Forms + Ninja Forms: form submissions; keep in WP, not needed in app |
| wp_gla_*, wp_maio_*, wp_monsterinsights_*, wp_searchwp_* | Analytics/SEO plugin tables: WP-only, not migrated |
| wp_yoast_*, wp_redirection_*, wp_facetwp_* | SEO/search plugin tables: WP-only, not migrated |
| wp_mailchimp_* | Mailchimp WC data: see plugin audit section — Mailchimp webhook needs new trigger |

# 4. Supabase Schema (Updated for 3 Tiers)

The schema from our previous spec holds, with one addition for the consultation membership:

## subscription_tiers — 3 rows (seed data)

| slug | name | Notes |
| --- | --- | --- |
| recipe | Recipe Library | Standard recurring tier; monthly billing only (annual was trashed) |
| back_to_forward | Back to Forward | Premium tier; monthly + annual; includes recipe access |
| consultation_bonus | Consultation Bonus Access | ⚠️ Discuss — 1-year recipe access granted as consultation purchase bonus; not a recurring sub |

## subscriptions — key fields

| Column | Type | Source / Notes |
| --- | --- | --- |
| id | uuid PK | Generated |
| user_id | uuid FK → profiles.id | Resolved from _customer_user wp_user_id |
| tier_id | uuid FK → subscription_tiers.id | Resolved from linked WC membership plan |
| status | enum | active ¦ past_due ¦ pending_cancel ¦ cancelled ¦ trialing |
| billing_interval | enum | month ¦ year ¦ one_time (new — for consultation bonus) |
| current_period_start | timestamptz | From _schedule_start postmeta |
| current_period_end | timestamptz | From _schedule_next_payment postmeta — CRITICAL for honoring renewals |
| stripe_customer_id | text UNIQUE nullable | From _stripe_customer_id in postmeta |
| stripe_subscription_id | text UNIQUE nullable | From _migrated_wcpay_subscription_id (334 records); rest NULL until Stripe lookup |
| requires_manual_renewal | boolean | ⚠️ New field — flag from _requires_manual_renewal postmeta; affects auto-charge behavior |
| wp_subscription_id | integer nullable | From wp_posts.ID; keep for rollback/cross-reference |
| created_at | timestamptz | From _schedule_start |
| updated_at | timestamptz | Auto-managed |

# 5. Plugin Audit — What Becomes Redundant

The following 31 plugins are active. After migrating auth to Supabase and payments to Stripe direct, several become partially or fully redundant.

## 5a. Plugins to Remove (Fully Replaced)

| Plugin | Replaced By | Notes |
| --- | --- | --- |
| woocommerce-subscriptions | Stripe (direct) | Entire recurring billing engine — subscription creation, renewal, dunning, cancellation — moves to Stripe |
| woocommerce-payments | Stripe (direct) | WooPayments is a wrapper around Stripe. After direct Stripe integration, this is obsolete. Customer/payment data stays in Stripe. |
| woocommerce-memberships | Supabase subscriptions table | All membership gating logic (which user sees what content) moves to PHP bridge + Supabase tier check. wc_membership_plan and wc_user_membership post types become obsolete. |
| ninja-forms-user-management | Supabase Auth | User registration, login, password reset all handled by Supabase Auth |

## 5b. Plugins to Reassess (Partially Affected)

| Plugin | What Changes |
| --- | --- |
| woocommerce (core) | WooCommerce itself is needed as long as the WordPress front-end sells products (gift cards, consultation packages, one-time purchases). You may be able to remove the subscription + membership sub-plugins while keeping WC core for physical/one-time product checkout. |
| mailchimp-for-woocommerce | Currently triggers Mailchimp events on WC order/subscription status changes. After migration, new subscribers via Stripe will not trigger WC hooks — a new Mailchimp trigger must be wired into the Stripe webhook Edge Function or Supabase Auth on-signup hook. |
| automatic-teachable-student-enrollment-for-woocommerce | ⚠️ Needs investigation. If this triggers Teachable enrollment when a subscription is purchased, that enrollment trigger breaks after migration unless replicated in the Stripe webhook handler. |
| ninja-forms (core) + conditionals + mailchimp add-on | Ninja Forms is used for contact/inquiry forms — these are independent of auth and subscriptions and can stay. The user-management add-on (listed above) is the only removable part. |
| woocommerce-gift-cards | If gift cards can be redeemed against subscriptions, the redemption flow needs re-evaluation after WC Subscriptions is removed. |

## 5c. Plugins to Keep (No Change)

| Plugin | Role |
| --- | --- |
| advanced-custom-fields-pro + add-ons | Custom fields on content — no overlap with auth or billing |
| facetwp | Faceted recipe search/filter — frontend only |
| favorites | User recipe favorites — may eventually want to move to Supabase, but not blocking |
| wordpress-seo (Yoast) | SEO metadata — no change |
| redirection | URL redirect management — no change |
| popup-maker | Marketing popups — no change |
| wp-html-mail | Transactional email styling — still used for WP email |
| google-analytics-for-wordpress (MonsterInsights) | Analytics — no change |
| llm-markdown + website-llms-txt | LLM/AI content tools — no change |
| maio-the-new-ai-geo-seo-tool | SEO — no change |
| flexible-product-fields | Product customization fields — no change |
| duplicate-post | Content authoring utility — no change |
| wordpress-importer | Content import utility — no change |
| wp-force-ssl | SSL enforcement — no change |
| autoupdater | Auto plugin updates — no change |
| popup-maker, intufind, acf-better-search | Search/UI helpers — no change |

# 6. Dosha Score — Data Location & Migration Plan

Each user has a numeric Dosha Score collected via a Ninja Forms quiz ("Dosha Quiz"). This score is a profile attribute — unrelated to subscription tier — and must be preserved through the migration.

## 6a. Where the Data Lives (WordPress DB)

| Table | wp_usermeta |
| --- | --- |
| meta_key | dosha_score |
| ACF field key | field_632e339cf89f6 |
| Shadow key | _dosha_score (ACF internal reference) |
| Data type | Numeric string (e.g. "112"), stored as text in meta_value |
| Collecting form | Ninja Forms — "Dosha Quiz" (wp_nf3_forms) |
| Content tagging | Separate: wp_facetwp_index stores vata/pitta/kapha labels on posts for recipe filtering — not user scores |

## 6b. Dataset Statistics (from live DB export)

| Metric | Value |
| --- | --- |
| Users with dosha_score field (any value) | 609 |
| Users with a non-empty numeric score | 548 |
| Users with empty / null score | 61 (approx. 10%) |
| Score range | 10 – 200 |
| Average score | 98.4 |
| Median score | 101 |

## 6c. Score Distribution

| Score Range | User Count | Notes |
| --- | --- | --- |
| 1 – 25 | 5 | ⚠️ Outlier band — validate before migrating |
| 26 – 50 | 22 |  |
| 51 – 75 | 102 |  |
| 76 – 100 | 139 |  |
| 101 – 125 | 199 | Largest cluster — median sits here |
| 126 – 150 | 66 |  |
| 151+ | 15 | ⚠️ Outlier band — validate before migrating |

## 6d. Proposed Supabase Schema

The Dosha Score belongs on the profiles table — it is a user profile attribute, not a subscription field. Because the quiz is being revised, we must preserve the legacy score separately from whatever the new quiz produces.

| Column | Type | Source / Notes |
| --- | --- | --- |
| legacy_dosha_score | integer nullable | Migrated from wp_usermeta.dosha_score (meta_key). Cast text → integer during import. Null for 61 users who never completed the quiz. |
| dosha_score | integer nullable (or jsonb) | ⚠️ Reserved for new quiz output. Shape depends on redesign — may be a single number, or a jsonb object with sub-scores (e.g., {vata: 40, pitta: 35, kapha: 25}). Leave null until new quiz is defined. |

## 6e. Migration Concerns & Flags

| ⚠️ | Score meaning is opaque. A single number (10–200) with no accompanying label or rubric in the DB. Is it a composite of vata/pitta/kapha sub-scores? What does a score of 10 vs. 200 indicate? The migration script must cast it as an integer, but the semantic interpretation needs documentation before the new quiz is designed. |
| --- | --- |
| ⚠️ | Quiz is being revised — old and new scores are semantically incompatible. Migrating the legacy score as legacy_dosha_score preserves the historical data without conflating it with new quiz results. The app must be built to handle both fields: show the new score if present, fall back to legacy, and prompt users to re-take the quiz if neither exists. |
| ⚠️ | ~10% of users have no score. 61 users have the dosha_score field but with an empty value; additional users may never have had the field inserted at all. The app must gracefully handle a null legacy_dosha_score — the quiz prompt/onboarding flow should cover this case. |
| ⚠️ | Outlier scores (1–25 and 151+) need validation. 20 users have scores in extreme ranges. These may be test entries, data entry errors, or edge cases from an earlier version of the quiz. Recommend spot-checking a sample against known user accounts before migrating, to avoid carrying corrupted data forward. |
| ⚠️ | Content tagging (wp_facetwp_index) is coupled to the score. Recipe content is tagged with dosha labels (vata, pitta, kapha) in wp_facetwp_index, which drives the recipe filter on the WordPress site. When the quiz is revised, the logic that maps a user's score to which content tags they are shown may also need updating — this is a content strategy question, not just a data migration question. |
| ⚠️ | New quiz format is unknown — schema must accommodate it. If the redesigned quiz produces three separate dosha sub-scores rather than a single composite number, the dosha_score column should be jsonb rather than integer. Decision needed before the profiles table is finalized. |

# 7. Open Questions — Decisions Needed Before Script

The following must be answered before the migration script can be written. Flagged in order of priority:

| # | Question | Why It Matters |
| --- | --- | --- |
| 1 | How should the "One On One Consultation Membership" be handled in Supabase? Should it become a consultation_bonus tier, or should we just grant recipe access with an expiry date on the subscriptions table? | Determines whether we add a 3rd tier row or handle it as a time-limited subscription with a special billing_interval = 'one_time' |
| 2 | Are there any remaining active annual Recipe Library subscribers? (The annual variation is trashed — did those users lapse or get migrated to another product?) | Affects what we map to the recipe tier during migration |
| 3 | Which products trigger Teachable enrollment? Does the mobile app need to enroll users in Teachable too, or is that a WordPress-only feature? | If Teachable enrollment must continue for new app purchases, the Stripe webhook Edge Function needs a Teachable API call added |
| 4 | What do we do with the ~140 subscriptions that have _requires_manual_renewal = true? Do they have Stripe records? Or were they comped/gifted accounts? | Manual-renewal subs may have no Stripe sub_ ID — they might need to be handled as one-time grants in Supabase rather than Stripe subscriptions |
| 5 | Does Mailchimp need to be triggered on new subscriptions from the mobile app? If yes, which list/audience, and what tags or groups? | A Supabase Edge Function or Stripe webhook handler will need to call the Mailchimp API directly (bypassing WooCommerce) |
| 6 | Should gift cards remain purchasable after removing WooCommerce Subscriptions? And can gift cards be used to pay for subscriptions? | If yes, a gift card redemption path must be designed outside WooCommerce |
| 7 | Confirm the exact Stripe Price IDs for the 3 active products: Recipe Monthly, Back to Forward Monthly, Back to Forward Annual (and whether to create a new Annual Recipe Price or leave it retired) | Migration script must map each WC product variation to a Stripe Price ID |
| 8 | What does the redesigned Dosha Quiz produce — a single composite number (integer) or separate sub-scores per dosha (vata/pitta/kapha)? What is the expected output range? | Determines whether profiles.dosha_score should be integer or jsonb. Must be decided before the profiles table DDL is finalized. |

Total plugins to remove: 4 (woocommerce-subscriptions, woocommerce-payments, woocommerce-memberships, ninja-forms-user-management)

Total plugins to reassess: 5 (WC core, Mailchimp, Teachable, Ninja Forms, gift cards)

Total plugins to keep: ~22 — no changes needed

Once the 8 questions above are answered, the migration script and PHP bridge audit can proceed.